COST OF LIVING

1

Register team & set up repo structureRegister your team on statistics.gov.rw (declare Track 2 - Financial Inclusion & Poverty Reduction at signup). Create the GitHub repo with structure: /data-pipeline, /backend, /frontend, /docs. Set up a shared task board with four swimlanes: Citizen, Business, Government, Forecast.

2

Collect CPI (live + historical) and EICV7 (static weights)Register on microdata.statistics.gov.rw and download EICV7 files: CS_S01_S5_S7_Household (district codes), CS_S8A1/A2/A3_Expenditure + CS_S8B_Food_Expenditure_Consumption (spending by category), CS_S10B_durables. This is your one-time static basket-weight layer. Separately, locate and pull historical NISR CPI (by category, national + urban/rural) going back as far as available — this is your live data backbone and also the input for your forecast.

3

Build the automated data pipelineWrite a Python script that pulls new CPI data monthly and stores it in your database, wrapped in a GitHub Actions scheduled workflow. Load EICV7 basket weights once into a static table. Keep historical CPI far enough back to give your forecasting step enough data points to work with (at least 24-36 months if available).

4

Design the formulas, early-warning rules, and forecast methodWith your actuarial teammate: (1) personal inflation formula — basket × CPI category trends; (2) business budgeting-insight formula — CPI category trends as a cost-pressure proxy; (3) district/income-group pressure formula — EICV7 weights × live national CPI trends; (4) early-warning thresholds (e.g. 🔴 if annual category inflation exceeds 20%). Also design the forecast method now: a simple, transparent moving-average or linear-trend projection for the next 1-3 months per category, with a stated uncertainty range — keep it explainable over complex.

5

Build the backend (3 tiers + forecast)Build a FastAPI/Flask backend with endpoints for all four pieces: personal inflation, business budgeting insight, government pressure-index (national/urban-rural/estimated district), and the short-term forecast. Test the forecast against real historical CPI by holding out the last few months and checking how close the projection comes — this backtest becomes evidence for your documentation.

6

Build the frontend (tiers + forecast panel)Build the frontend with charts, tables, and summary cards per tier: Citizen (basket builder, personalized trend chart, category table), Business (cost-pressure trend + table), Government (pressure grid/table by district-group with early-warning flags), and a Forecast panel shown alongside the relevant tiers showing the next 1-3 month projection with its uncertainty range clearly labeled.

7

Test and validate everythingTest each tier and the forecast with realistic scenarios. Sanity-check the Government tier's EICV-weighted estimates against NISR's own urban/rural CPI split, and check the forecast's backtest accuracy makes sense. Get outside friends to try the full platform cold and see if they understand each part in under a minute.

8

Deploy, document, and submitDeploy frontend (Vercel/Netlify) and backend (Render/Railway) with database (Supabase). Write full documentation: problem statement, objectives, scope, the four components (Citizen/Business/Government/Forecast), data sources and methodology (including how the forecast works and its backtest results), the NST2/Vision 2050/SDG alignment, and AI-tool usage disclosure. Record the demo video. Submit GitHub + deployed link + docs well before Oct 30, 11:59 PM.

Day 2:

- The finished product needed is dashboard made in Python or R

- The dashboard technologies can be used is Shinny, dash or streamlit

- Screen recording tool: screencastify

Day 3: 
Problem Statement (revised)

Rwanda has made strong progress toward the goals of NST2, Vision 2050, and the Sustainable Development Goals — particularly around poverty reduction, financial inclusion, and inclusive economic growth. NISR regularly publishes accessible national statistics, including monthly inflation data, that track this progress. However, this data is presented mainly as a national average, at a single point in time, with no forward-looking or personalized view — a household, business, or policymaker can see what inflation was last month, but not how it affects their specific situation, nor what it is likely to look like in the months ahead. This gap makes it difficult to translate national statistics into timely, targeted action — whether that's a household adjusting its budget, a business planning ahead, or government identifying where cost-of-living pressure is rising before it deepens poverty and inequality. Closing this gap is essential to supporting Rwanda's national priorities around evidence-based, proactive decision-making.

Objectives (revised)

General objective: To transform official NISR statistics into personalized, forward-looking, and continuously updated cost-of-living intelligence that supports Rwanda's national priorities under NST2, Vision 2050, and the SDGs (particularly SDG 1 – No Poverty, SDG 8 – Decent Work and Economic Growth, and SDG 10 – Reduced Inequalities).

Specific objectives:

- Enable individual households to calculate a personalized inflation rate based on their own spending pattern, rather than relying solely on the national average

- Support small businesses in making informed budgeting decisions by showing how cost trends are likely to affect their operating expenses

- Give government/policy stakeholders a district- and income-group-level pressure index, built by combining live CPI trends with EICV7 basket-weight data, to support targeted social protection and policy interventions

- Provide a short-term inflation forecast (e.g., next 1–3 months, by category) so households, businesses, and government can act proactively rather than only reactively

- Build a platform that updates automatically every month as new NISR CPI data is released, ensuring the platform — including its forecasts — stays current and useful long after the hackathon ends

- What will be the target Population?? "Any Rwandan household, business, or policymaker who needs to understand how inflation is actually affecting them personally, rather than just seeing a national headline number."

- What will be the output??

The core product: A live, three-tier web dashboard — the "Rwanda Cost-of-Living Intelligence Platform" — accessible online, that anyone can open on a phone or laptop and get

- Citizen tier output: a personalized inflation percentage + category breakdown chart/table + which spending category is hurting them most

- Business tier output: a cost-pressure trend + simple pricing/wage-adjustment guidance

- Government tier output: a pressure-index table/grid by district and income group, with color-coded early-warning flags, to support targeting decisions

- Longer-term output (this is your "used beyond the hackathon" pitch point): since the CPI pipeline auto-refreshes monthly, the platform keeps producing updated inflation intelligence indefinitely without you touching it again — it's not a one-time snapshot, it's a standing public tool.

- Forecast and Prediction

Project Scope

Geographic scope

- National coverage (all of Rwanda), with breakdowns at:

  - National level (all tiers)

  - Urban/Rural split (from CPI)

  - District and Province level — estimated, via EICV7 basket weights applied to national CPI trends (not directly measured district CPI, since that doesn't exist)

Time scope

- Historical data: NISR CPI from as far back as available (likely 2019–2026) to establish trend baselines

- Live/ongoing: monthly auto-updates as NISR releases new CPI data

- Forecast horizon: short-term only — next 1 to 3 months, using a simple, transparent method (moving average/linear trend with an uncertainty range), not long-term multi-year forecasting

Functional scope (what the platform does)

- Personal inflation calculator (Citizen tier)

- Business cost-pressure/budgeting insight (Business tier)

- District/income-group cost-of-living pressure index with early-warning flags (Government tier)

- Short-term inflation forecast, shown across relevant tiers

- Charts, tables, and a simple visual summary for each tier

- Monthly automated data refresh (self-sustaining after submission)

Data scope

- NISR CPI (monthly, category-level, national + urban/rural) — the only live data source

- NISR EICV7 (2023-2024) — one-time static basket-weight layer for district/income-group estimates

Out of scope (be upfront about this — it protects you in Q&A)

- Real-time/live market prices (e.g., daily bean prices at a specific market) — that's a different project (the Farm-to-Market idea from earlier)

- Long-term (multi-year) economic forecasting

- Individual-level poverty classification or means-testing — the Government tier estimates group-level pressure, not individual household targeting

- Mobile app (native iOS/Android) — web-based only for this version, though it should be mobile-responsive

- Multi-language support beyond English/Kinyarwanda basics (unless you have time — not a commitment)

- SMS/USSD access — mentioned as a possible future extension, not built now

User scope

- Citizens/households (individuals)

- Small business owners

- Government/policy analysts and social protection program staff

- Secondary: researchers, journalists, students

GitHub project will look something like this:

📁 rwanda-cost-of-living-navigator

│

├── 📁 data-pipeline    → data collection & processing

│

├── 📁 backend          → models, APIs, calculations

│

├── 📁 frontend         → dashboard/interface

│

└── 📁 docs             → project documentation

Day 4:
Handling zeros and Null 
For our CPI data specifically the zeros we saw are not real zeros — they are placeholders NISR used for months where data was not yet collected. Filling them with a mean or median would be wrong because it would invent inflation figures that never existed.

The right approach for our data is:

- Drop columns that are entirely zero — those are future months not yet published

- Forward fill columns with a few scattered zeros — carry the last known CPI value forward

- Never fill with mean/median on a time series — it destroys the trend

### Data Type Assessment

| Column | Current Type | Problem | Action Needed |
| --- | --- | --- | --- |
| Province | int64 | 0–5 are codes, not numbers | Convert to category with labels |
| UrbanRural | int64 | 0–2 are codes, not numbers | Convert to category with labels |
| COICOP | object | Mixed text and numbers | Clean and standardize as string |
| Weight | float64 | Correct — basket weights are decimals | Keep as is |
| Key | object | Correct — it is a text identifier | Keep as is |
| Unnamed: 4,5,7,8,9,10 | float64 | Completely empty — garbage columns | Drop them |
| Province.1, UrbanRural.1, COICOP.1 | float64/object | Duplicate columns NISR added by mistake | Drop them |
| 200902 to latest month | float64 | Correct — CPI index values are decimals | Keep as is |

- COICOP shows a hierarchy — this is very important:

| COICOP code | Meaning | Level |
| --- | --- | --- |
| 0 | Total all items | Top level |
| 00 | All categories combined | Group level |
| 01 | Food and non-alcoholic beverages | Main category |
| 01.1 | Food | Sub-category |
| 01.1.1 | Bread and cereals | Item level |

- Weight of 1.0 on row 00 means it represents 100% of spending — confirms it is the total

- Weight of 0.441 on row 01 means food is 44.1% of the average Rwandan household basket — this is our most important variable.

The 12 main categories with their exact basket weights for All Rwanda:

| COICOP | Category | Weight |
| --- | --- | --- |
| 01 | Food and non-alcoholic beverages | 39.0% |
| 02 | Alcoholic beverages and tobacco | 6.8% |
| 03 | Clothing and footwear | 5.3% |
| 04 | Housing, water, electricity, gas | 18.3% |
| 05 | Furnishing and household equipment | 3.5% |
| 06 | Health | 1.2% |
| 07 | Transport | 7.7% |
| 08 | Communication | 2.4% |
| 09 | Recreation and culture | 2.2% |
| 10 | Education | 2.0% |
| 11 | Restaurants and hotels | 6.4% |
| 12 | Miscellaneous goods and services | 5.2% |

- Full date range confirmed: February 2009 to August 2026 — this single sheet has everything we need for the platform.

Our plan: Use All Rwanda as the main sheet since it has the full date range in one place, then supplement with Data for the detailed category hierarchy.

What we just achieved

3,798 rows: one row per category per month

18 categories × 211 months = full coverage Feb 2009 to Aug 2026

Every row has: category name, date, CPI index value, and basket weight

- CPI Index Value ni umubare werekana uko igiciro cy'agatsiko k'ibicuruzwa na services cyahindutse ugereranyije na base period.

- Basket weight ni uburemere/percentage category runaka ifite muri consumption y'umuryango, bushingiye ku mafaranga households zikoresha kuri iyo category.

This is the exact format we need to calculate personal inflation rates

YoY% (Year-on-Year) — how much more expensive this category is compared to exactly one year ago — August 2025 vs August 2026.

- MoM → short-term price movement.

- YoY → price change over one full year.

MoM% (Month-on-Month) — how much prices changed just this month — July 2026 vs August 2026.

Weight% — how much of the average Rwandan household budget goes to this category.

Why this matters for our platform

This is exactly what the "What changed this month?" section will show users. A family spending heavily on vegetables and transport is experiencing much higher than 15.9% inflation personally. That is the core value of our platform — translating these numbers into a personal story.

Day 5:

The data pipeline is now complete

Here is everything we have built and saved:

| File | What it contains |
| --- | --- |
| cpi_clean_long.csv | Full CPI history Feb 2009 to Aug 2026 |
| cpi_latest_month.csv | August 2026 inflation by category |
| basket_weights.csv | National basket weights from All Rwanda sheet |
| households.csv | 15,054 EICV7 households with district and poverty status |
| spending_nonfood_combined.csv | Non-food spending per household per category |
| spending_food.csv | Food spending per household |
| master_spending.csv | All spending combined with household details |
| district_basket_weights.csv | Spending shares per district per category |
| district_pressure_index.csv | Final pressure index for all 30 districts |

Day 6:

- THE GOAL IS TO MAKE THE PLATFORM FEEL LIKE A PERSONAL FINANCIAL COACH, NOT JUST A STATISTICS TOOL.

Why call it a "Navigator"?

- A navigator helps someone understand where they are, where they are going, and what options they have.

- Rwanda_CLNP can mean Rwanda_Cost-of-Living Navigator Platform.

folder structure inside data-pipeline

data-pipeline/

├── README.md

├── notebooks/

│   └── Rwanda_CLNP_Pipeline.ipynb

├── processed/                          ← already done ✓

│   ├── cpi_clean_long.csv

│   ├── cpi_latest_month.csv

│   └── basket_weights.csv

│

├── tier1_personal/                     ← NEW

│   ├── profile_benchmarks.json         (profile comparison)

│   ├── tips_library.json               (budgeting tips)

│   └── README.md

│

├── tier2_business/                     ← NEW

│   ├── inflation_forecasts.csv         (cost forecasts)

│   └── README.md

│

├── tier3_government/                   ← NEW

│   ├── district_pressure_index.csv     (district scores)

│   ├── district_basket_weights.csv     (district spending patterns)

│   ├── vulnerability_scores.json       (income group risk)

│   └── README.md

│

└── shared/                             ← NEW

├── households.csv                  (used by all tiers)

├── spending_food.csv               (used by all tiers)

├── spending_nonfood_combined.csv   (used by all tiers)

├── master_spending.csv             (used by all tiers)

├── pipeline_summary.txt            (documentation)

└── README.md

Backend

Day 7:

- Uvicorn

uvicorn==0.24.0

FastAPI ni yo wubakiramo API, ariko Uvicorn ni yo uyirurutsa (runs/serves).

Urugero:

FastAPI = imodoka

Uvicorn = engine ituma imodoka igenda

- FastAPI: ni framework ukoresha gukora backend/API.

- python-dotenv

python-dotenv==1.0.0

Iyi ikoreshwa kubika settings/secrets hanze ya Python code.

Urugero ushobora kugira:

DATABASE_PASSWORD=******

API_KEY=******

DATABASE_URL=******

- Aho kubishyira muri python like: password= “12345678” ushobora kubishyira muri .env.

- fastapi-cors

CORS ni uburyo browser ikoresha igenzura niba frontend yemerewe kuvugana na backend iri ahandi.

Mu magambo yoroshye cyane:

FastAPI → "Nubaka API." API (Application Programming Interface) ni umuhuza utuma porogaramu ebyiri zivugana.

Uvicorn → "Ndakoresha API."

Pandas → "Ndakora kuri tables/data."

NumPy → "Ndabara."

Multipart → "Nakira files."

dotenv → "Ndabika secrets."

CORS → "Nemerera frontend na backend kuvugana."

Extensions

1. JSON (JavaScript Object Notation): JSON → data iteguye nka key + value, cyane ikoreshwa na APIs.

2. CSV → cyane cyane tables/data

Acroynmes

- DIR = Directory/folder

- parent = folder iri hejuru

- resolve = kubona full/absolute path

Pydantic — a Python library that automatically checks that data has the right type and format before the API processes it

Day 8:

Think of it like a post office response system:

| Code range | Meaning | Like a post office saying |
| --- | --- | --- |
| 2xx | Success — everything worked | "Your package was delivered" |
| 3xx | Redirect — go somewhere else | "The address changed — try this one" |
| 4xx | Client error — you sent something wrong | "Wrong address — we cannot deliver" |
| 5xx | Server error — something broke on our side | "Our van broke down — try again later" |

The specific ones we use:

| Code | Name | When we use it | Plain meaning |
| --- | --- | --- | --- |
| 200 | OK | Default when everything works | Request succeeded |
| 400 | Bad Request | User sent wrong data — e.g. no spending entered | "You filled the form wrong" |
| 404 | Not Found | Requested resource does not exist — e.g. wrong district name | "We could not find that" |
| 503 | Service Unavailable | Our data file failed to load | "Our system is not ready yet" |

- stateless processing — the server does not remember anything about individual users between requests.

- Anthropic API settings = aho ushyira cyangwa ugenera amakuru akenewe kugira ngo application yawe ikoreshe Claude/Anthropic AI.

 Anthropic → ni company ikora AI models nka Claude.

 API (Application Programming Interface) → ni uburyo application/code yawe ivugana na AI service.

 Settings → ni configuration/amakuru ugena kugira ngo iyo connection ikore neza.

Phase 5 is now complete

Here is what the full backend looks like:

backend/

├── README.md

├── requirements.txt

├── app/

│   ├── README.md

│   ├── config.py        ← settings and file paths

│   ├── main.py          ← entry point, loads all data

│   ├── models.py        ← data structures

│   └── routers/

│       ├── personal.py  ← Tier 1 endpoints

│       ├── business.py  ← Tier 2 endpoints

│       ├── government.py← Tier 3 endpoints

│       └── ai_advice.py ← AI endpoints

└── data/

└── README.md        ← data files go here for deployment

Day 10:

HTML: Hyper Text Markup Language

CSS: Cascading style Sheet, is the stylesheet language used to describing the document presentation the written in Html, XML,

venv: Virtual environment gives our project its own private tools room — completely separate from every other project on your computer.

  fastapi → gukora backend/API

  uvicorn → gutangiza backend server

  pandas → gukorana na data

  numpy → calculations

  scikit-learn → machine learning, niba tuyikoresheje

API KEY For GEMINI AI

Key: AQ.Ab8RN6JrQKhZHlM9GcudvjSbMnFIfi2LOsM6Iaj6jzMzFiMS6g

Gitihub:

- Personal Access code: 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

- Github Username: kuradusengesamuel-create