COST OF LIVING

1

Register team & set up repo structureRegister your team on statistics.gov.rw (declare Track 2 - Financial Inclusion & Poverty Reduction at signup). Create the GitHub repo with structure: /data-pipeline, /backend, /frontend, /docs. Set up a shared task board with four swimlanes: Citizen, Business, Government, Forecast.

2

Collect CPI (live + historical) and EICV7 (static weights)Register on microdata.statistics.gov.rw and download EICV7 files: CS_S01_S5_S7_Household (district codes), CS_S8A1/A2/A3_Expenditure + CS_S8B_Food_Expenditure_Consumption (spending by category), CS_S10B_durables. This is your one-time static basket-weight layer. Separately, locate and pull historical NISR CPI (by category, national + urban/rural) going back as far as available — this is your live data backbone and also the input for your forecast.

3

Build the automated data pipelineWrite a Python script that pulls new CPI data monthly and stores it in your database, wrapped in a GitHub Actions scheduled workflow. Load EICV7 basket weights once into a static table. Keep historical CPI far enough back to give your forecasting step enough data points to work with (at least 24-36 months if available).

4

Design the formulas, early-warning rules, and forecast methodWith your actuarial teammate: (1) personal inflation formula — basket × CPI category trends; (2) business budgeting-insight formula — CPI category trends as a cost-pressure proxy; (3) district/income-group pressure formula — EICV7 weights × live national CPI trends; (4) early-warning thresholds (e.g. 🔴 if annual category inflation exceeds 20%). Also design the forecast method now: a simple, transparent moving-average or linear-trend projection for the next 1-3 months per category, with a stated uncertainty range — keep it explainable over complex.

5

Build the backend (3 tiers + forecast)Build a FastAPI/Flask backend with endpoints for all four pieces: personal inflation, business budgeting insight, government pressure-index (national/urban-rural/estimated district), and the short-term forecast. Test the forecast against real historical CPI by holding out the last few months and checking how close the projection comes — this backtest becomes evidence for your documentation.

6

Build the frontend (tiers + forecast panel)Build the frontend with charts, tables, and summary cards per tier: Citizen (basket builder, personalized trend chart, category table), Business (cost-pressure trend + table), Government (pressure grid/table by district-group with early-warning flags), and a Forecast panel shown alongside the relevant tiers showing the next 1-3 month projection with its uncertainty range clearly labeled.

7

Test and validate everythingTest each tier and the forecast with realistic scenarios. Sanity-check the Government tier's EICV-weighted estimates against NISR's own urban/rural CPI split, and check the forecast's backtest accuracy makes sense. Get outside friends to try the full platform cold and see if they understand each part in under a minute.

8

Deploy, document, and submitDeploy frontend (Vercel/Netlify) and backend (Render/Railway) with database (Supabase). Write full documentation: problem statement, objectives, scope, the four components (Citizen/Business/Government/Forecast), data sources and methodology (including how the forecast works and its backtest results), the NST2/Vision 2050/SDG alignment, and AI-tool usage disclosure. Record the demo video. Submit GitHub + deployed link + docs well before Oct 30, 11:59 PM.

Day 2:

- The finished product needed is dashboard made in Python or R

- The dashboard technologies can be used is Shinny, dash or streamlit

- Screen recording tool: screencastify

Day 3: 
Problem Statement (revised)

Rwanda has made strong progress toward the goals of NST2, Vision 2050, and the Sustainable Development Goals — particularly around poverty reduction, financial inclusion, and inclusive economic growth. NISR regularly publishes accessible national statistics, including monthly inflation data, that track this progress. However, this data is presented mainly as a national average, at a single point in time, with no forward-looking or personalized view — a household, business, or policymaker can see what inflation was last month, but not how it affects their specific situation, nor what it is likely to look like in the months ahead. This gap makes it difficult to translate national statistics into timely, targeted action — whether that's a household adjusting its budget, a business planning ahead, or government identifying where cost-of-living pressure is rising before it deepens poverty and inequality. Closing this gap is essential to supporting Rwanda's national priorities around evidence-based, proactive decision-making.

Objectives (revised)

General objective: To transform official NISR statistics into personalized, forward-looking, and continuously updated cost-of-living intelligence that supports Rwanda's national priorities under NST2, Vision 2050, and the SDGs (particularly SDG 1 – No Poverty, SDG 8 – Decent Work and Economic Growth, and SDG 10 – Reduced Inequalities).

Specific objectives:

- Enable individual households to calculate a personalized inflation rate based on their own spending pattern, rather than relying solely on the national average

- Support small businesses in making informed budgeting decisions by showing how cost trends are likely to affect their operating expenses

- Give government/policy stakeholders a district- and income-group-level pressure index, built by combining live CPI trends with EICV7 basket-weight data, to support targeted social protection and policy interventions

- Provide a short-term inflation forecast (e.g., next 1–3 months, by category) so households, businesses, and government can act proactively rather than only reactively

- Build a platform that updates automatically every month as new NISR CPI data is released, ensuring the platform — including its forecasts — stays current and useful long after the hackathon ends

- What will be the target Population?? "Any Rwandan household, business, or policymaker who needs to understand how inflation is actually affecting them personally, rather than just seeing a national headline number."

- What will be the output??

The core product: A live, three-tier web dashboard — the "Rwanda Cost-of-Living Intelligence Platform" — accessible online, that anyone can open on a phone or laptop and get

- Citizen tier output: a personalized inflation percentage + category breakdown chart/table + which spending category is hurting them most

- Business tier output: a cost-pressure trend + simple pricing/wage-adjustment guidance

- Government tier output: a pressure-index table/grid by district and income group, with color-coded early-warning flags, to support targeting decisions

- Longer-term output (this is your "used beyond the hackathon" pitch point): since the CPI pipeline auto-refreshes monthly, the platform keeps producing updated inflation intelligence indefinitely without you touching it again — it's not a one-time snapshot, it's a standing public tool.

- Forecast and Prediction

Project Scope

Geographic scope

- National coverage (all of Rwanda), with breakdowns at:

  - National level (all tiers)

  - Urban/Rural split (from CPI)

  - District and Province level — estimated, via EICV7 basket weights applied to national CPI trends (not directly measured district CPI, since that doesn't exist)

Time scope

- Historical data: NISR CPI from as far back as available (likely 2019–2026) to establish trend baselines

- Live/ongoing: monthly auto-updates as NISR releases new CPI data

- Forecast horizon: short-term only — next 1 to 3 months, using a simple, transparent method (moving average/linear trend with an uncertainty range), not long-term multi-year forecasting

Functional scope (what the platform does)

- Personal inflation calculator (Citizen tier)

- Business cost-pressure/budgeting insight (Business tier)

- District/income-group cost-of-living pressure index with early-warning flags (Government tier)

- Short-term inflation forecast, shown across relevant tiers

- Charts, tables, and a simple visual summary for each tier

- Monthly automated data refresh (self-sustaining after submission)

Data scope

- NISR CPI (monthly, category-level, national + urban/rural) — the only live data source

- NISR EICV7 (2023-2024) — one-time static basket-weight layer for district/income-group estimates

Out of scope (be upfront about this — it protects you in Q&A)

- Real-time/live market prices (e.g., daily bean prices at a specific market) — that's a different project (the Farm-to-Market idea from earlier)

- Long-term (multi-year) economic forecasting

- Individual-level poverty classification or means-testing — the Government tier estimates group-level pressure, not individual household targeting

- Mobile app (native iOS/Android) — web-based only for this version, though it should be mobile-responsive

- Multi-language support beyond English/Kinyarwanda basics (unless you have time — not a commitment)

- SMS/USSD access — mentioned as a possible future extension, not built now

User scope

- Citizens/households (individuals)

- Small business owners

- Government/policy analysts and social protection program staff

- Secondary: researchers, journalists, students